# Integration Plan: Context-Aware Risk Engine

Week 4 — Day 2 | ErgoVigilance

# 1. Current Architecture

ErgoVigilance currently has a linear pipeline: Camera → MediaPipe Pose → Feature Extraction → Risk Classification → Issue Detection → Recommendation Engine → Dashboard. Task Recognition runs in parallel but its output is display-only. Duration tracking exists in SessionAnalytics but is not used for risk computation. The pipeline is stateless — each frame is processed independently.

# 2. Future Architecture

The Context-Aware Risk Engine is inserted between Feature Extraction and Issue Detection. It receives features (existing), task info (from existing TaskRecognition), and session duration (from existing SessionAnalytics). It outputs a context-adjusted risk level and contribution breakdown. No existing module is modified — the engine is a new dependency.

# 3. Unchanged Modules

• PoseEngine (MediaPipe)

• Feature Extraction (extract_features_from_keypoints)

• Issue Detection (detect_posture_issues)

• Recommendation Engine (get_recommendations)

• Task Recognition (TaskRecognition class)

• Session Analytics (SessionAnalytics)

• Trend Analysis (TrendAnalysis)

• Safety Reporting (SafetyReport)

• FastAPI endpoints (dashboard, sessions, lifecycle, MJPEG)

• React frontend (10 pages, routing, Demo Mode)

# 4. New Module

ContextAwareRiskEngine — a stateful class instantiated alongside PoseEngine in LiveMonitoringService. It maintains temporal state (smoothed_score, fatigue_count, risk_history) and is called once per frame with features, task_info, and elapsed time.

# 5. Integration Strategy

Phase 1 (Week 4 Day 2): Research and prototype. All documentation, architecture, risk matrix, rule engine, and pseudocode created. React visual prototype shows the card with demo-mode data. No backend code written.

Phase 2 (Week 5): Backend implementation. ContextAwareRiskEngine class created in backend/services/. Integrated into PoseEngine.process_frame() pipeline. Exposed via FastAPI dashboard response. Real-time WebSocket broadcasts context updates.

Phase 3: React integration. Replace demo-mode mock data with real API response fields. Contribution breakdown displayed in the card. Live updates via WebSocket.

# 6. Testing Strategy

Unit: Test each pipeline step independently — compute_posture_score (7 features × 3 levels), apply_task_modifier (5 tasks × 3 confidence levels), apply_duration_penalty (5 buckets), apply_fatigue (accumulation + decay), apply_temporal_smoothing (EWMA correctness).

Integration: Test full pipeline end-to-end with known input sequences. Verify temporal state evolves correctly across 100+ frames.

Regression: Existing 20 unit/integration tests must pass unchanged. Context-Aware Risk Engine is a new module, not a replacement — backward compatibility is maintained.

UI: React component renders correctly. Demo Mode updates the card. No visual regressions.